Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2022 |
| --- | --- |
| Team ID | PNT2022TMIDxxxxxx |
| Project Name | Predictive Pulse – Hypertension Prediction System |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection | USN-1 | As a developer, I can collect hypertension dataset for model training | 3 | High | Neeraj Jadhav |
| Sprint-1 | Data Preparation | USN-2 | As a developer, I can clean dataset and handle missing values | 3 | High | Neeraj Jadhav |
| Sprint-1 | Categorical Encoding | USN-3 | As a developer, I can encode categorical variables for ML model | 2 | Medium | Namrata Patil |
| Sprint-2 | Visual Analysis (EDA) | USN-4 | As a developer, I can perform exploratory data analysis to understand patterns. | 3 | High | Namrata Patil |
| Sprint-2 | Data Splitting | USN-5 | As a developer, I can split data into training and testing sets | 2 | High | Namrata Patil |
| Sprint-3 | Feature Selection | USN-6 | As a developer, I can select important features for hypertension prediction | 2 | Medium | Namrata Patil |
| Sprint-3 | Model Implementation | USN-7 | As a developer, I can implement ML algorithms for prediction | 4 | High | Namrata Patil |
| Sprint-3 | Algorithm Comparison | USN-8 | As a developer, I can compare algorithms for better accuracy | 3 | High | Namrata Patil |
| Sprint-3 | Model Evaluation | USN-9 | As a developer, I can evaluate model using accuracy, precision, recall | 2 | High. | Namrata Salgar |
| Sprint-3 | Model Selection | USN-10 | As a developer, I can select best performing model | 2 | High. | Namrata Salgar |
| Sprint-3 | Model Persistence | USN-11 | As a developer, I can save trained model using pickle | 2 | Medium | Namrata Salgar |
| Sprint-3 | Web App Development | USN-12 | As a user, I can enter health data and get hypertension prediction | 1 | High. | Nidhi Randive. |
| Sprint-3 | Prediction Result | USN-13 | As a user, I can view hypertension risk result on dashboard. | 4 | High | Nidhi Randive. |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 10 Feb 2025 | 15 Feb 2025 | 10 | 15 Feb 2025 |
| Sprint-2 | 10 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 10 | 22 Feb 2025 |
| Sprint-3 | 10 | 6 Days | 24 Feb 2025 | 24 Feb 2025 | 10 | 01 Mar 2025 |
| Sprint-4 | 10 | 6 Days | 03 Mar 2025 | 03 Feb 2025 | 10 | 01 Mar 2025 |

Velocity:

Velocity Calculation

Example:

- Total Story Points per Sprint = 10

- Sprint Duration = 6 Days

Average Velocity Formula

Velocity = Story Points / Sprint Duration

Velocity = 10 / 6

Average Velocity = 1.67 story points per day

Burndown Chart:

In the Hypertension Prediction project:

- Total story points at start = 10

- Work gradually decreases as tasks are completed

- At the end of sprint remaining work = 0

References:

- Hands-On Machine Learning with Scikit-Learn, Keras, and TensorFlow – Géron, A. (2019). Hands-On Machine Learning with Scikit-Learn, Keras, and TensorFlow. O’Reilly Media.

- World Health Organization. (2023). Hypertension. Available at: https://www.who.int/news-room/fact-sheets/detail/hypertension

- Kaggle. Hypertension / Blood Pressure Datasets. Available at: https://www.kaggle.com/

- Scikit-learn Documentation. Available at: https://scikit-learn.org/